Capstone 2013-2014 Approximate Timeline
Matt Muller

Reaction Signatures

Mol File Extraction – 2 weeks – Done
Algorithm Proposed for Matching Atoms – 2 weeks - Done
Algorithm Coded for Atom Matched – 2 weeks – Done
Testing / Debugging Atom Matching – 2 months -
Understanding / Paper Reaction Signatures – 2 weeks
Algorithm Design for Reaction Signatures – 1 week
Algorithm Coding for Reaction Signatures – 2 weeks
Testing / Debugging – 1 month

Still To Do:	Due:
Fix removal comparisons for atom matching!!!!!	- 12/06/13
Have 20 + test reactions	- 12/12/13
Understand Reaction Signatures	- 12/17/13
Generate Reaction Signatures for each test reaction - 12/20/13
Algorithm Design for Reaction Signatures	- 12/26/13
Algorithm Coding for Reaction Signatues	- 1/5/13
Testing Reaction Signatures	- 1/10/13
Have 100 Test Reactions plus Statistical Analysis	- 1/30/13
Presentation	- February (?)
Paper (?)	- February (?)